# AI-Driven Software Development Workflow & Training Manual

Version 1.0
Company Internal Training and Operating Guide

## Purpose

This document defines the standard workflow for all software projects within the company.
The objective is to ensure that every requirement moves through a consistent process from idea to deployment while maintaining visibility for developers, project managers, stakeholders, and clients.

## Core Technology Stack

AI Tools: Claude, Kimi, Codex
Project Management: Jira
Source Control: GitHub
Dashboard: Internal Project Dashboard
Backend: Node.js/NestJS/Golang
Frontend: Next.js/React
Database: PostgreSQL/MongoDB
Integrations: Jira API, GitHub API, GitHub Webhooks

## Project Lifecycle

1. Client submits requirement.
2. AI analyzes requirement.
3. AI generates Epic, Story, Subtasks, Estimates, and Acceptance Criteria.
4. Jira issues are created automatically.
5. Developer accepts assigned work.
6. GitHub branch is created using Jira issue key.
7. Development is completed.
8. Pull Request is opened.
9. Review and testing occur.
10. Pull Request is merged.
11. Jira status is updated automatically.
12. Dashboard reflects progress automatically.

## Jira Standards

Structure:
Client -> Project -> Epic -> Story -> Subtask

Every story must include:
- User Story
- Business Value
- Acceptance Criteria
- Technical Notes
- Definition of Done
- Estimates
- Dependencies

## GitHub Standards

Branch:
feature/PROJECTKEY-123-feature-name

Commit:
PROJECTKEY-123 implement login validation

Pull Request:
PROJECTKEY-123 Add login validation

Merged pull requests automatically update Jira and dashboard status.

## Dashboard Requirements

The dashboard must display:
- Client
- Project
- Epic
- Story
- Jira Key
- GitHub Branch
- Pull Request URL
- Status
- Assigned Developer
- Estimated Effort
- Actual Effort
- Progress Percentage
- Last Updated

## AI Usage Policy

AI must:
- Break requirements into stories and subtasks
- Suggest estimates
- Generate implementation plans
- Avoid modifying unrelated code
- Follow company coding standards
- Update documentation when changes affect workflows

## Definition of Done

A feature is complete only when:
- Code is implemented
- Tests pass
- Pull Request approved
- Pull Request merged
- Jira updated
- Dashboard updated
- Documentation updated if required

## Security Standards

Never expose:
- API tokens
- Client data
- Database credentials
- GitHub secrets
- Jira credentials

All secrets must be stored in environment variables.

## CLAUDE.md and AGENTS.md

Every repository must contain:
- CLAUDE.md
- AGENTS.md

These files define project rules, coding standards, Jira workflow, GitHub workflow, and AI operating procedures.

## New Employee Onboarding

Step 1: Read this document.
Step 2: Review CLAUDE.md.
Step 3: Review AGENTS.md.
Step 4: Understand Jira workflow.
Step 5: Understand GitHub workflow.
Step 6: Understand dashboard architecture.
Step 7: Complete onboarding project using the standard process.

## Implementation Roadmap

Phase 1:
- Jira integration
- GitHub integration

Phase 2:
- AI story generation
- Automated Jira creation

Phase 3:
- GitHub merge synchronization
- Dashboard synchronization

Phase 4:
- Metrics, reporting, forecasting, and AI project analytics