GUIDE GHANA

“ADAPT ON THE GO”

Certified Tourist Guide Supply System

End-to-End Product Requirements, System Design, Architecture, Delivery Plan & AI Agent Build Instructions

Prepared for: ADAPT Africa + Ghana Tourism Authority + Swedish Chamber
Target launch: Accra, Cape Coast and Kumasi • 90-day V1 delivery target
Document version: 1.0 • August 2026

PRIMARY PURPOSE This document is intentionally written so a capable AI coding agent can build Guide Ghana from an empty repository through production deployment without relying on the original conversation. Where a detail is not specified, the agent must follow the decision rules and defaults stated in this document rather than inventing a new architecture.

# 1. Agent Operating Contract

This section is authoritative. An AI coding agent must read it before generating code. If a later section conflicts with this section, the safer and simpler production-ready interpretation wins.

## 1.1 Build objective

Build a secure, auditable, production-ready marketplace that allows tourists to discover and book certified guides, allows guides to receive/perform paid assignments and grow professionally, and gives authorized administrators real-time operational, financial, quality and safety oversight.

## 1.2 Non-negotiable engineering decisions

Use a modular monolith for V1. Do not introduce Kubernetes or independently deployed domain microservices unless a later scaling decision explicitly requires it.

Use PostgreSQL as the source of truth for users, guides, bookings, tours, reviews, payments, payouts, certification, commissions, tourism levies, audit references and all financial state.

MongoDB is optional and secondary. Only use it for clearly semi-structured data such as learning content, dynamic form payloads or integration payload archives. The core system must work without MongoDB.

Use Redis for ephemeral/high-frequency state: online status, current guide location, WebSocket presence, distributed locks, rate-limits, short-lived dispatch offers and cached queries.

Use an immutable ledger model for money movements. Never compute a wallet balance only from mutable booking/payment records.

Never store raw card data. All card/MoMo collection must be handled by the selected payment provider using provider-hosted/tokenized flows.

All sensitive documents live in private object storage and are accessed through short-lived signed URLs.

Every privileged or financially significant action must be auditable.

Every API mutation that may be retried by mobile clients or webhooks must support idempotency.

Build the system in phases and keep each phase deployable and testable.

## 1.3 Definition of project completion

Tourist can register/login, search, book, pay, track an active tour, receive a receipt and submit a verified review.

Guide can apply, complete verification/certification workflow, go available, receive/accept jobs, conduct a tour, view earnings and receive eligible payouts.

Admin can approve/disable guides, manage certifications, monitor active tours, see live guide locations, manage incidents, inspect transactions, reconcile payouts/levies, manage pricing and view analytics.

Payment and webhook flows survive retries without duplicate bookings, ledger postings or payouts.

Role-based access, audit logging, observability, backups, CI/CD, staging and production deployments are in place.

Critical journeys have automated tests and documented operational runbooks.

# 2. Product Context & Success Metrics

## 2.1 Problems to solve

| Problem | Platform response |
| --- | --- |
| Guide knowledge gaps | Certification, structured training, specialist/language profiles, review quality loop. |
| Unprofessional service | Standard pricing, verified profiles, receipts, ratings, uniforms/certification records and accountability. |
| Tourist safety | Identity/background checks, active-tour tracking, SOS workflow, insurance evidence and admin incident response. |
| Youth unemployment | A transparent marketplace and dispatch engine matching certified guides to paid tours. |
| Poor tourism operational data | Aggregated real-time dashboards for tour demand, guide supply, locations, revenues and quality. |

## 2.2 Year-one business targets

| Metric | Baseline / stated value | Y1 target |
| --- | --- | --- |
| Certified guides | 2,140 | 5,000 |
| Tours per month | 8,420 | 20,000 |
| Revenue to youth | GHS 3.8M | GHS 15M |
| Average tourist rating | 4.8/5 | 4.9/5 |
| Gross bookings | - | GHS 25M |

## 2.3 Core product KPIs

Search-to-book conversion rate

Payment success rate

Median time to guide acceptance

Tour completion rate

Cancellation/refund rate

Active guides by region/time block

Average rating and rating distribution

Repeat tourist booking rate

Guide utilization and earnings distribution

SOS/incidents per 1,000 tours

Payout success/retry rate

Platform revenue and Tourism Levy accrual/reconciliation

# 3. Personas, Roles & Permissions

| Role | Primary capabilities |
| --- | --- |
| Tourist | Account/profile, search, booking, payment, active-tour tracking, SOS, receipts, reviews, support. |
| Guide Applicant | Application, document upload, training/certification status, profile completion. |
| Certified Guide | Availability, job feed, accept/decline, tour operations, navigation links, earnings/wallet, courses. |
| Elite Guide | Certified Guide capabilities plus eligibility for premium assignments/rate rules. |
| Operations Agent | Monitor tours, intervene in dispatch, assist cancellations, incident management. |
| Verifier / Certification Officer | Review identity/background/certification evidence and approve/reject stages. |
| Finance Officer | Payments, refunds, ledger, payout batches, levy reconciliation, reports. |
| Content/Training Admin | Courses, lessons, exams, tags, tourism specialties/content. |
| Administrator | Operational configuration, users, guides, tours, pricing and dashboards. |
| Super Admin | Role administration, system configuration, financial overrides, integrations and audit access. |
| Hotel/B2B User - Phase 2 | Corporate account, priority booking pool, invoices, subscription and reports. |

RBAC RULE Permissions, not UI visibility, enforce authorization. Every backend handler must call the authorization layer. Frontend guards are convenience only.

# 4. Functional Scope by Module

## 4.1 Tourist application

Email/phone signup and OTP verification; social login can be added later.

Profile with name, nationality, phone, language preference, emergency contact and optional accessibility needs.

Location/specialty/language/rating/availability search.

Tour package discovery and price quote before booking.

Matched guide results showing verified badges, rating, languages, specialty, number of completed tours and availability.

Booking with date/time, pickup/meeting point, duration/package, number of guests and notes.

Card and Ghana MoMo payment through payment provider.

Booking status timeline and notifications.

Active-tour map, guide position, tour start/end status and SOS button.

Receipts downloadable as PDF.

Verified post-tour rating: 1–5 stars, text, selectable quality tags.

Booking history, receipts, cancellations/refunds and support.

## 4.2 Guide application

Application and identity profile.

Upload required verification documents and profile image.

Track certification pipeline stage and outstanding requirements.

Guide dashboard: status, availability, earnings, upcoming tours, new jobs.

Go online/offline with location permission explanation.

Receive nearby eligible tour offers and accept in one action.

Conflict prevention: a guide cannot accept overlapping tours.

Tour lifecycle: travel-to-meeting, arrived, start, active, complete; operations override requires reason.

Wallet: available, pending, paid, adjustments and statement.

Weekly MoMo payout default; payout account verification required.

Upskill courses, progress, assessment results and badges.

Rating trends and retraining status.

Elite status eligibility when rating/volume/compliance criteria are met.

## 4.3 Admin command panel

KPI cards for certified guides, tours, youth earnings and tourist rating.

Live Ghana map showing active/available/on-tour guides with filters by region/status.

Active tour operations board.

Recent tours table with booking, guide, tourist, location, status, amount and timestamps.

Guide application/certification review queues.

Security/incident dashboard with SOS events, severity, assignment and resolution.

Financial dashboard with collections, fees, levy accrual, refunds, guide payable, payout batches and reconciliation.

Quality dashboard: ratings, complaints, low-rated guides, retraining queue.

Configuration for tour packages, base pricing, commission, levy, cancellation windows and payout delay.

User/role/permission administration.

Audit log viewer with filters/export.

Reports and CSV export with permissions.

## 4.4 Review & rating system

Only a completed, verified booking can create one review. A review must reference booking_id, tourist_id and guide_id. Editing can be allowed for a short policy-defined window, but original values must remain auditable. Rating below 4.0 rolling threshold creates a quality flag; rating above 4.8 plus configurable minimum completed tours may qualify a guide for Elite review.

## 4.5 Payment, receipt & payout system

Payment is initiated before booking becomes confirmed.

Provider webhook is authoritative for asynchronous payment success/failure.

Generate human-readable receipt reference such as GG-88291 plus UUID primary identifier.

Receipt shows tour, guide, gross amount, currency, payment method, insurance indicator and transaction reference.

Default financial rule from concept: 15% platform fee and 3% Tourism Levy. Both must be configurable effective-dated rules, not hard-coded constants.

Guide payable becomes pending after collection and eligible according to payout-delay policy after completion.

Default payout policy: weekly/T+7 to verified MoMo payout account.

Refunds and disputes post reversing ledger entries; never delete original ledger entries.

# 5. Certification & Trust Pipeline

Implement certification as an explicit state machine. Administrative transitions require the appropriate permission, evidence references and an audit entry.

APPLIED -> IDENTITY_PENDING -> IDENTITY_VERIFIED -> BACKGROUND_CHECK_PENDING -> BACKGROUND_VERIFIED -> TRAINING -> EXAM_PENDING -> CERTIFIED -> INSURANCE_ACTIVE -> ACTIVE

Terminal/exception states include REJECTED, SUSPENDED, EXPIRED and REQUIRES_RETRAINING. Reactivation must preserve historical certification records.

| Stage | Required evidence / action | Owner |
| --- | --- | --- |
| APPLIED | Application and required profile fields | Applicant |
| IDENTITY_VERIFIED | Approved ID evidence | Verifier |
| BACKGROUND_VERIFIED | Approved Police/other background evidence | Verifier |
| TRAINING | Required modules/enrollment | Training team |
| CERTIFIED | Passed examination; certificate number/expiry | Certification officer |
| INSURANCE_ACTIVE | Policy evidence + validity period | Operations |
| ACTIVE | All mandatory controls valid | System/Admin |

# 6. V1 Architecture

V1 uses a modular monolith to minimize operational overhead while preserving strong internal domain boundaries. The Go application can later extract modules into separate services if measured scale requires it.

Clients
  Tourist Web/PWA (Next.js)
  Guide Web/PWA (Next.js; native wrapper/mobile app later if needed)
  Admin Portal (Next.js)
       | HTTPS / WebSocket
Cloudflare DNS/WAF/CDN
       |
Vercel (Next.js frontends)
       |
Render: Go API + Worker
       |---- PostgreSQL (system of record)
       |---- Redis / Upstash (ephemeral/realtime/cache/locks)
       |---- MongoDB Atlas (optional semi-structured data only)
       |---- Cloudflare R2 (private objects)
       |---- Resend (email)
       |---- SMS provider
       |---- FCM (push)
       |---- Paystack/Hubtel (payments/payouts)
       |---- Google Maps Platform
       |---- Sentry + OpenTelemetry

## 6.1 Runtime components

| Component | Technology | Responsibility |
| --- | --- | --- |
| Web apps | Next.js 16 + TypeScript | Tourist, guide and admin web experiences. |
| API | Go | REST API, auth, domain logic, WebSockets, provider callbacks. |
| Worker | Go on Render | Emails, push, PDF jobs, webhook retries, payout batches, scheduled quality/expiry checks. |
| PostgreSQL | Managed PostgreSQL | Durable transactional state and ledger. |
| Redis | Upstash Redis | Presence, live coordinates, locks, idempotency cache, rate limits, offer TTLs. |
| MongoDB | MongoDB Atlas optional | Semi-structured learning/integration payloads if justified. |
| Object storage | Cloudflare R2 | Guide files, certificates, photos, generated receipts. |
| Maps | Google Maps Platform | Map tiles, geocoding, route/ETA as required. |
| Email | Resend | Transactional email. |
| Payments | Paystack primary / Hubtel adapter | Collection, MoMo/card, transfers; use adapter interface. |
| Push | Firebase Cloud Messaging | Mobile/PWA push alerts. |
| Observability | Sentry + OpenTelemetry | Errors, traces, metrics/log correlation. |

# 7. Repository & Code Organization

## 7.1 Recommended monorepo

guide-ghana/
  apps/
    tourist-web/        # Next.js
    guide-web/          # Next.js
    admin-web/          # Next.js
  services/
    api/                # Go HTTP/WebSocket app
    worker/             # Go jobs/schedulers
  packages/
    ui/                 # shared React design system
    contracts/          # generated TS API types / OpenAPI client
    config/             # shared frontend configuration
  infra/
    render/
    vercel/
    cloudflare/
    scripts/
  docs/
    architecture/
    runbooks/
    api/
  .github/workflows/
  Makefile
  README.md

## 7.2 Go module layout

services/api/
  cmd/api/main.go
  internal/
    platform/{config,db,redis,httpx,auth,rbac,audit,events,storage,observability}
    auth/
    users/
    tourists/
    guides/
    certification/
    tours/
    bookings/
    dispatch/
    tracking/
    payments/
    ledger/
    payouts/
    reviews/
    training/
    notifications/
    incidents/
    admin/
    reporting/
  migrations/
  openapi/

Each domain module should expose application/service interfaces and keep database/repository concerns behind interfaces. Do not create a generic repository abstraction that hides SQL semantics. Prefer explicit SQL queries and transactions.

# 8. Data Model

Use UUID primary keys unless a provider-specific natural key is explicitly required. Include created_at and updated_at on mutable entities. Use timestamptz. Use soft-deletion only for entities where legal/audit retention requires preserving history; financial and audit records are append-only.

## 8.1 Core tables

| Table | Important columns | Purpose |
| --- | --- | --- |
| users | id, email, phone_e164, password_hash, status, last_login_at | Global identity record. |
| user_roles | user_id, role_id | RBAC assignment. |
| roles | id, code, name | Role definitions. |
| permissions | id, code | Permission definitions. |
| role_permissions | role_id, permission_id | RBAC mapping. |
| tourist_profiles | user_id, full_name, nationality, preferred_language, emergency_contact_* | Tourist profile. |
| guide_profiles | user_id, public_name, bio, rating_avg, rating_count, elite_status, region_id | Guide public/employment profile. |
| guide_languages | guide_id, language_code, proficiency | Searchable language skills. |
| guide_specialties | guide_id, specialty_id | Searchable tourism specialty. |
| guide_documents | id, guide_id, type, object_key, status, expires_at | Private verification evidence metadata. |
| certification_cases | id, guide_id, status, assigned_to, opened_at, completed_at | Certification state machine root. |
| certification_events | id, case_id, from_status, to_status, actor_id, reason, evidence_ref | Immutable workflow history. |
| tour_packages | id, code, name, duration_minutes, base_price, currency, active | Standardized tour catalog. |
| pricing_rules | id, package_id, region_id, amount, effective_from, effective_to | Effective-dated prices. |
| bookings | id, reference, tourist_id, guide_id, package_id, starts_at, ends_at, status, meeting_* | Booking aggregate. |
| booking_status_events | id, booking_id, from_status, to_status, actor_id, metadata | Immutable booking state history. |
| payments | id, booking_id, provider, provider_reference, amount, currency, status, paid_at | Payment attempts/results. |
| refunds | id, payment_id, provider_reference, amount, status, reason | Refund attempts/results. |
| ledger_accounts | id, owner_type, owner_id, currency, code | Logical accounting accounts. |
| ledger_transactions | id, reference, type, booking_id, occurred_at | Immutable transaction header. |
| ledger_entries | id, transaction_id, account_id, direction, amount | Balanced debit/credit entries. |
| payout_accounts | id, guide_id, provider, network, account_ref_tokenized, verified_at | Guide payout destination metadata. |
| payouts | id, guide_id, amount, currency, status, provider_reference, scheduled_for | Payout lifecycle. |
| reviews | id, booking_id UNIQUE, tourist_id, guide_id, rating, body, created_at | Verified review. |
| review_tags | review_id, tag_id | Knowledgeable/Punctual/Friendly etc. |
| incidents | id, booking_id, type, severity, status, reported_by, assigned_to, occurred_at | Safety/support incident. |
| sos_events | id, booking_id, user_id, latitude, longitude, accuracy, triggered_at, acknowledged_at | SOS evidence. |
| notifications | id, user_id, channel, template, status, provider_reference | Notification delivery history. |
| audit_logs | id, actor_id, action, entity_type, entity_id, before_json, after_json, ip, created_at | Privileged/action audit. |
| idempotency_keys | key, scope, response_code, response_body_hash, expires_at | Mutation replay protection. |
| regions | id, code, name | Ghana regions. |
| specialties | id, code, name | Guide specialties. |
| system_settings | key, value_json, version | Controlled configuration. |

## 8.2 Booking state machine

DRAFT -> PAYMENT_PENDING -> CONFIRMED -> GUIDE_EN_ROUTE -> GUIDE_ARRIVED -> IN_PROGRESS -> COMPLETED

Exceptional: PAYMENT_FAILED, CANCELLED_BY_TOURIST, CANCELLED_BY_GUIDE, CANCELLED_BY_ADMIN, NO_SHOW, REFUND_PENDING, REFUNDED

Every transition is validated in a single domain service. Do not allow arbitrary status writes from controllers or admin forms.

## 8.3 Payment state machine

CREATED -> PENDING -> SUCCEEDED | FAILED | EXPIRED -> REFUND_PENDING -> PARTIALLY_REFUNDED | REFUNDED

## 8.4 Payout state machine

PENDING_ELIGIBILITY -> ELIGIBLE -> QUEUED -> PROCESSING -> PAID | FAILED -> RETRY_QUEUED | MANUAL_REVIEW

# 9. Ledger & Financial Rules

Financial correctness is a first-class requirement. Store monetary amounts as integer minor units where provider/currency semantics permit; otherwise use PostgreSQL NUMERIC with explicit scale. Never use floating-point for money.

## 9.1 Example booking allocation

For a GHS 450 booking using the concept defaults: platform fee 15% = GHS 67.50, Tourism Levy 3% = GHS 13.50, and guide gross payable before other policy deductions = GHS 369.00. Gateway processing fees should be recorded separately according to who bears the fee.

## 9.2 Ledger invariants

Every ledger transaction balances.

Posted entries are immutable.

Corrections are made with reversal/adjustment transactions.

Provider reference uniqueness prevents duplicate postings.

Booking completion moves guide payable from pending to eligible according to payout policy.

Refunds reduce the correct revenue/levy/payable accounts based on policy.

Finance exports can reconcile provider settlements to internal ledger totals.

# 10. Search, Matching & Dispatch

## 10.1 Search filters

Region/city or coordinates/radius

Date/time availability

Guide language/proficiency

Specialty

Minimum rating

Elite status

Package eligibility

Optional accessibility/special requirement tags

## 10.2 Availability rules

A guide is searchable only if ACTIVE certification status, mandatory documents not expired, account not suspended, available for the requested period and not already assigned to an overlapping booking. Use PostgreSQL constraints/transactional checks to prevent double booking.

## 10.3 Dispatch algorithm - V1

Filter to eligible, available guides within configured radius or region.

Calculate score from distance/ETA, rating, specialty match, language match, recent workload fairness and acceptance reliability.

Offer to the best N candidates in a small batch with an expiry (for example 20–45 seconds) stored in Redis.

First valid acceptance wins using a database transaction/distributed lock. Expire other offers.

If no acceptance, expand radius/batch and notify operations after configured attempts.

Do not use ML in V1. Persist scoring features/outcomes so a future model can be evaluated offline.

# 11. Live Location & Realtime Architecture

Guide devices should send compact location updates directly to Guide Ghana. Do not reverse-geocode every ping through Google Maps.

Guide client -> authenticated WebSocket/HTTPS location update -> Go realtime service -> Redis current-location key -> Tourist/Admin WebSocket subscription

## 11.1 Location payload

{
  "booking_id": "uuid",
  "latitude": 5.6037,
  "longitude": -0.1870,
  "accuracy_m": 8.5,
  "heading": 120,
  "speed_mps": 3.1,
  "captured_at": "RFC3339 timestamp"
}

## 11.2 Privacy and retention

Only collect guide live location when needed for availability/active operational purpose and according to disclosed policy.

Tourist receives access only to the assigned guide for the relevant booking window.

Admin live map requires authorized operations permission.

Keep high-frequency coordinates in Redis with TTL; persist coarse checkpoints/events needed for safety/audit according to retention policy.

Do not expose guide home/private historical movements to tourists.

# 12. SOS & Incident Management

User triggers SOS from active booking.

Client immediately sends booking/user ID and freshest coordinates; retry if network unavailable.

API creates immutable SOS event and HIGH/CRITICAL incident.

Operations dashboard receives realtime alert; assigned responder acknowledges.

Configured channels send fallback SMS/push/email to authorized responders/emergency contacts as policy permits.

Every acknowledgement, note, escalation and closure is timestamped and audited.

SAFETY REQUIREMENT Do not promise automatic police/emergency dispatch unless a formal integration and operating agreement exists. The software must clearly distinguish “SOS sent to Guide Ghana operations” from any external emergency-service response.

# 13. API Specification

Expose REST JSON under /api/v1 and WebSocket endpoints under /ws. Generate and commit an OpenAPI specification. Frontends consume generated TypeScript contracts rather than hand-maintained duplicate types.

## 13.1 Authentication

| Method | Path | Purpose |
| --- | --- | --- |
| POST | /api/v1/auth/register | Create account. |
| POST | /api/v1/auth/login | Credential login. |
| POST | /api/v1/auth/otp/request | Request phone/email OTP. |
| POST | /api/v1/auth/otp/verify | Verify OTP. |
| POST | /api/v1/auth/refresh | Rotate refresh token. |
| POST | /api/v1/auth/logout | Revoke session. |
| POST | /api/v1/auth/password/forgot | Begin reset. |
| POST | /api/v1/auth/password/reset | Complete reset. |

## 13.2 Tourist & search

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/v1/tour-packages | List active packages/prices. |
| GET | /api/v1/guides/search | Search eligible guides. |
| GET | /api/v1/guides/{id} | Public guide detail. |
| GET | /api/v1/me/tourist-profile | Current profile. |
| PATCH | /api/v1/me/tourist-profile | Update profile. |

## 13.3 Booking & payment

| Method | Path | Purpose |
| --- | --- | --- |
| POST | /api/v1/bookings/quote | Return server-authoritative quote. |
| POST | /api/v1/bookings | Create booking/payment-pending record; idempotent. |
| GET | /api/v1/bookings/{id} | Booking detail. |
| POST | /api/v1/bookings/{id}/payment-intent | Initialize provider payment. |
| POST | /api/v1/webhooks/payments/{provider} | Signed provider callback. |
| POST | /api/v1/bookings/{id}/cancel | Request cancellation. |
| GET | /api/v1/bookings/{id}/receipt | Receipt metadata/signed download. |
| POST | /api/v1/payments/{id}/refund | Privileged/policy-controlled refund. |

## 13.4 Guide & dispatch

| Method | Path | Purpose |
| --- | --- | --- |
| POST | /api/v1/guides/apply | Create guide application. |
| POST | /api/v1/guides/documents | Obtain upload URL/register document. |
| GET | /api/v1/me/guide | Guide dashboard/profile. |
| POST | /api/v1/me/guide/availability | Go online/offline and set availability. |
| GET | /api/v1/me/guide/offers | Current job offers. |
| POST | /api/v1/offers/{id}/accept | Atomically accept offer. |
| POST | /api/v1/offers/{id}/decline | Decline offer. |
| POST | /api/v1/bookings/{id}/arrived | Guide arrived. |
| POST | /api/v1/bookings/{id}/start | Start tour. |
| POST | /api/v1/bookings/{id}/complete | Complete tour. |
| GET | /api/v1/me/guide/wallet | Wallet summary. |
| GET | /api/v1/me/guide/statement | Ledger-derived statement. |

## 13.5 Reviews, realtime and safety

| Method | Path | Purpose |
| --- | --- | --- |
| POST | /api/v1/bookings/{id}/review | One verified review per completed booking. |
| GET | /api/v1/guides/{id}/reviews | Public reviews. |
| POST | /api/v1/bookings/{id}/sos | Create SOS event. |
| POST | /api/v1/bookings/{id}/location | Fallback HTTPS location update. |
| WS | /ws/guide | Guide offers/location channel. |
| WS | /ws/booking/{id} | Tourist active-booking channel. |
| WS | /ws/admin/operations | Authorized admin operations feed. |

## 13.6 Admin

Admin endpoints live under /api/v1/admin and must have explicit permission checks. Include guide/certification queues, users, pricing, bookings, incidents, payouts, refunds, analytics, exports, roles, permissions, configuration and audit logs.

# 14. API Engineering Standards

Use RFC 3339 timestamps in JSON.

Use consistent error envelope: code, message, details, request_id.

Use cursor pagination for high-volume event/history tables; offset pagination is acceptable for low-volume admin lists.

Validate request payloads at transport boundary and domain invariants in service layer.

Use Idempotency-Key for booking creation, payment initiation, refund and other replay-sensitive mutations.

Use provider webhook signature verification and retain a hash/raw payload archive as policy permits.

Every response includes/request logs correlate a request_id.

Avoid exposing internal database IDs or sensitive provider tokens where not needed.

Return server-authoritative calculated price; never trust client-supplied totals.

# 15. Authentication & Security

## 15.1 Session model

Use short-lived access tokens and rotating refresh tokens stored in secure, HttpOnly, SameSite cookies for browser clients where architecture permits. Persist refresh-session identifiers/revocation state. For future native mobile clients, use secure OS credential storage and the same backend session model.

## 15.2 Password and account protections

Argon2id or bcrypt with strong current parameters.

Rate-limit login, OTP, password reset, payment initiation and SOS abuse vectors.

MFA required for Super Admin and finance roles; strongly recommended for all privileged staff.

Step-up authentication for sensitive role, payout-account and refund actions.

Admin sessions have shorter idle timeout than tourist sessions.

Suspend/revoke sessions on account compromise or role removal.

## 15.3 Data security

TLS everywhere.

Secrets only in environment/secret manager; never commit secrets.

Private R2 buckets and short-lived signed URLs.

Field-level encryption/tokenization for sensitive payout identifiers when applicable.

Separate staging and production databases, provider keys and storage buckets.

Principle of least privilege for database/service credentials.

Regular dependency and container vulnerability scans.

Content Security Policy and secure HTTP headers on web apps.

# 16. External Integrations

## 16.1 Payment adapter

type PaymentProvider interface {
  InitializePayment(ctx context.Context, req InitializePaymentRequest) (... )
  VerifyPayment(ctx context.Context, providerRef string) (... )
  Refund(ctx context.Context, req RefundRequest) (... )
  CreateTransfer(ctx context.Context, req TransferRequest) (... )
  VerifyWebhook(headers http.Header, rawBody []byte) error
}

Implement one provider first (recommended Paystack for the initial build based on the selected stack), then add Hubtel through the same interface if commercial/operational requirements demand it.

## 16.2 Maps adapter

Wrap geocoding, route/ETA and place lookup behind an interface so cost/rate-limits can be controlled. Cache stable geocoding results. Apply daily quotas and alerting.

## 16.3 Messaging

Use Resend for email. Use an SMS provider adapter for OTP/critical fallback. Use Firebase Cloud Messaging for push. Notification templates must be versioned/configurable and record delivery state.

## 16.4 Object storage

Use presigned upload/download URLs. Validate MIME type, extension, declared category and maximum size. Scan files if feasible before marking verification documents usable. Object keys must not contain raw personal data.

# 17. Receipt & PDF Generation

Generate receipts server-side after confirmed payment. Receipt number must be unique and immutable. Store generated PDF in private R2 and expose a short-lived signed download URL.

Guide Ghana logo/name and receipt reference

Booking/tour package and date/time

Tourist/guide display names as policy permits

Gross amount and currency

Payment method and provider transaction reference

Platform/levy breakdown where policy requires

Insurance Covered badge only when coverage is actually active for the booking

Issue timestamp and support/contact instructions

# 18. Frontend Applications & Screens

## 18.1 Tourist web/PWA routes

/ - landing/home

/search - guide/package search

/guides/[id] - guide profile

/checkout/[bookingId] - payment/confirmation

/bookings - history

/bookings/[id] - status/active-tour view

/bookings/[id]/review - review form

/receipts/[id] - receipt view/download

/profile - user profile

/support - support/incidents

## 18.2 Guide web/PWA routes

/guide - dashboard

/guide/apply - application

/guide/verification - pipeline/documents

/guide/jobs - live job feed

/guide/tours - scheduled/history

/guide/tours/[id] - tour operations

/guide/wallet - wallet/statement

/guide/payouts - payouts/account

/guide/training - courses

/guide/profile - public profile and credentials

## 18.3 Admin routes

/admin - command center

/admin/map - live guide/tour map

/admin/guides - guide directory

/admin/certification - verification queues

/admin/tours - tour operations

/admin/incidents - safety desk

/admin/finance - revenue/levy dashboard

/admin/payouts - payout batches

/admin/reviews - quality/retraining

/admin/training - learning content

/admin/pricing - packages/rules

/admin/users - users/RBAC

/admin/audit - audit logs

/admin/settings - integrations/policy configuration

## 18.4 Design requirements

Mobile-first tourist and guide applications.

Admin optimized for desktop but responsive.

Accessible color contrast, focus states, form labels and keyboard navigation.

Loading/skeleton, empty, offline, retry and error states designed explicitly.

Map is never the sole representation of operational state; provide a tabular/list fallback.

Show confirmation dialogs for destructive/financial/admin actions.

Use shared design tokens/components from packages/ui.

# 19. Training & Upskill Module

Phase 1 may implement a light LMS inside the core platform; do not overbuild a SCORM platform unless required.

Courses with title, description, category, language, required/optional, cover image.

Modules/lessons with text/video/link/PDF.

Enrollment and progress.

Quiz/assessment with pass threshold.

Completion certificate/badge.

Mandatory training blocks guide activation when configured.

Examples: Mandarin for Guides, First Aid, Ghana History, Hospitality Standards.

Admin reporting for completion and scores.

# 20. Notifications Matrix

| Event | Tourist | Guide | Admin/Operations |
| --- | --- | --- | --- |
| Booking confirmed | Email + push/SMS optional | Push + email | Operational feed |
| New job offer | - | Push + in-app/WebSocket | Dispatch monitor |
| Guide accepted | Push/in-app | In-app | Operations feed |
| Tour starting soon | Push | Push | Optional |
| SOS | Immediate in-app confirmation | If tourist-triggered, guide notification by policy | Critical realtime + fallback channels |
| Tour completed | Review prompt | Earnings update | Operations feed |
| Payout paid | - | Push + email/SMS | Finance log |
| Certification status | - | Push + email | Queue update |
| Document/certificate expiry | - | Push + email | Compliance queue |

# 21. Background Jobs & Schedulers

Expire stale dispatch offers.

Booking reminders and no-response escalations.

Guide document/certification expiry warnings and deactivation.

Review quality aggregation and retraining flag evaluation.

Generate receipts/certificates asynchronously where appropriate.

Payment reconciliation/verification for uncertain callbacks.

Payout eligibility calculation and weekly payout batch creation.

Retry failed notifications/webhooks/transfers with bounded exponential backoff.

Archive/aggregate location checkpoints according to retention policy.

Daily operational/financial metric rollups.

Use an explicit jobs table or reliable queue strategy for durable work. Redis Pub/Sub alone is not a durable job queue. Every job handler must be idempotent.

# 22. Observability & Operations

## 22.1 Logs

Structured JSON logs in Go.

Include request_id, user_id when safe, booking_id, provider_reference and job_id correlation fields.

Never log passwords, raw authorization headers, full verification documents or sensitive payment tokens.

Audit log is separate from diagnostic logs.

## 22.2 Metrics

HTTP request rate/error/latency

WebSocket connections/reconnects

Booking created/confirmed/completed/cancelled

Payment successes/failures by provider/channel

Dispatch offer acceptance time

Active available guides

SOS count/acknowledgement latency

Payout success/failure/retry

Notification success/failure

DB pool saturation and slow queries

Redis errors/memory/command volume

## 22.3 Alerts

Payment/webhook failure spike

Booking confirmation mismatch

Payout failure spike

SOS alert delivery failure

API 5xx or latency threshold breach

Database/Redis unavailable or connection saturation

Storage upload failure

Provider quota/rate limit nearing threshold

# 23. Testing Strategy

## 23.1 Unit tests

Pricing calculations and effective-dated configuration

Booking/payment/certification/payout state-machine transition rules

Dispatch scoring/eligibility

Ledger balancing and allocations

Cancellation/refund policies

RBAC permission decisions

Review/Elite/retraining rules

## 23.2 Integration tests

PostgreSQL repositories against real disposable Postgres

Redis lock/TTL and realtime state behavior

Provider adapters using mock HTTP servers/fixtures

Webhook signature and idempotency handling

Object storage signing abstraction

Background job retries

## 23.3 End-to-end tests

Tourist register -> book -> provider success webhook -> confirmed booking

Guide becomes available -> receives offer -> accepts -> tour lifecycle -> completion

Completed booking -> receipt -> verified review

Completed/eligible earning -> payout batch -> provider success -> wallet statement

SOS -> admin incident appears/acknowledged

Low rating -> quality flag/retraining queue

Expired certification -> guide no longer searchable/dispatchable

## 23.4 Performance tests

Before production launch, load-test search, booking creation, webhook bursts, active guide location updates and admin realtime subscriptions. The 5,000-guide Y1 target does not require Kubernetes by itself; scale Render instances/database only from measured bottlenecks.

# 24. CI/CD & Environments

## 24.1 Environments

| Environment | Purpose | Data rule |
| --- | --- | --- |
| Local | Developer/agent work | Seeded synthetic data only. |
| CI | Automated tests | Ephemeral databases. |
| Staging | Release verification/provider test mode | No production PII. |
| Production | Live platform | Strict access/audit/backup controls. |

## 24.2 Pull request pipeline

Formatting/linting: gofmt/go vet/staticcheck; ESLint/TypeScript.

Unit tests and coverage reporting.

Integration tests with disposable PostgreSQL/Redis.

Build Go binaries and Next.js apps.

Security/dependency scanning.

Validate OpenAPI generation/contracts and database migrations.

Preview deployments for frontend where appropriate.

## 24.3 Deployment

Vercel deploys Next.js apps. Render Blueprint/config deploys API and worker. Database migrations run as a controlled pre-deploy/release step and must be backwards-compatible for rolling deployment. Never auto-run destructive migrations on production startup.

# 25. Environment Variables

APP_ENV=local|staging|production
DATABASE_URL=...
REDIS_URL=...
JWT_OR_SESSION_SECRET=...
R2_ENDPOINT=...
R2_ACCESS_KEY_ID=...
R2_SECRET_ACCESS_KEY=...
R2_BUCKET_PRIVATE=...
RESEND_API_KEY=...
PAYMENT_PROVIDER=paystack
PAYSTACK_SECRET_KEY=...
PAYSTACK_WEBHOOK_SECRET=...
GOOGLE_MAPS_API_KEY_SERVER=...
NEXT_PUBLIC_GOOGLE_MAPS_API_KEY=... # browser-restricted key only
FCM_PROJECT_ID=...
SENTRY_DSN=...
SMS_PROVIDER=...
SMS_API_KEY=...

Keep an .env.example containing names and safe descriptions only. Production secrets are injected through platform secret settings. Browser API keys must be domain/API restricted and never grant server capabilities.

# 26. Database Migrations & Seed Data

Use a versioned migration tool compatible with Go (for example golang-migrate or goose).

Create extensions only when needed and supported by managed PostgreSQL.

Seed static roles/permissions, Ghana regions, review tags, specialties and initial tour packages.

Do not seed production users with known passwords.

Add indexes based on query patterns: booking start/status/guide, guide status/region/rating, payment provider reference, payout status/date, audit entity/time.

Consider PostGIS only if spatial query complexity justifies it; V1 can begin with latitude/longitude plus application distance/radius logic if sufficient.

# 27. Initial Pricing & Policy Configuration

| Configuration | Initial value | Implementation |
| --- | --- | --- |
| 4-hour City Tour | GHS 250 | tour_packages + pricing_rules |
| 8-hour Heritage Tour | GHS 450 | tour_packages + pricing_rules |
| 24-hour Multi-region | GHS 900 | tour_packages + pricing_rules |
| Platform commission | 15% | effective-dated financial rule |
| Tourism Levy | 3% | effective-dated financial rule |
| Certification fee | GHS 300 | billable item/configuration |
| Hotel B2B subscription - Phase 2 | GHS 5,000/month | subscription plan/configuration |
| Guide payout delay | T+7 / weekly | payout policy |
| Quality retraining threshold | average < 4.0 | quality policy |
| Elite rating threshold | average > 4.8 | quality policy plus minimum tour count |

All initial values are business defaults from the concept, not immutable code. Admin changes require permission and audit, and financial changes are effective-dated.

# 28. 90-Day Delivery Roadmap

The roadmap below is the default execution order. The AI agent should not start later phases before the foundation and acceptance tests of earlier phases are green, except for isolated UI work that does not create architecture divergence.

## Phase 0 - Days 1–5: Foundation

Create monorepo and developer tooling.

Bootstrap three Next.js apps and Go API/worker.

Local Docker Compose for PostgreSQL and Redis.

Configuration loader, structured logging, request IDs, health/readiness endpoints.

Migration framework and initial schemas.

OpenAPI baseline and generated frontend client.

GitHub CI and staging deployment skeleton.

### Exit criteria

All applications build in CI; API connects to Postgres/Redis; migration up/down process is tested; staging endpoints are reachable; no business functionality yet.

## Phase 1 - Days 6–15: Identity, RBAC & Profiles

Registration/login/OTP/password reset/session rotation.

Users, roles, permissions and admin authorization middleware.

Tourist profile.

Guide application/profile shell and private document upload flow.

Admin user/guide directory.

Audit framework for privileged mutations.

### Exit criteria

Tourist and guide applicant accounts work; admin access is permission-enforced; sensitive documents are private and signed; automated auth/RBAC tests pass.

## Phase 2 - Days 16–27: Certification & Catalog

Certification case/state machine and admin review queues.

Document evidence/expiry model.

Training shell or required-training flags.

Regions, languages, specialties, tour packages and effective-dated pricing.

Public guide profile visibility only for eligible status.

### Exit criteria

Admin can move a test guide through an audited certification process to ACTIVE; only ACTIVE guides can appear publicly.

## Phase 3 - Days 28–40: Search, Booking & Availability

Guide availability schedules/online state.

Search filters/ranking and guide detail.

Quote endpoint with server-authoritative pricing.

Booking aggregate/state machine and overlap checks.

Tourist checkout UX before payment integration.

### Exit criteria

A tourist can search, receive a quote and create a payment-pending booking without double-booking a guide.

## Phase 4 - Days 41–52: Payments, Ledger & Receipts

Paystack provider adapter/test-mode integration.

Payment initialization and signed webhook handling.

Idempotency protection.

Ledger accounts/transactions/entries and booking allocation.

Receipt generation and R2 storage.

Refund skeleton/admin policy flow.

### Exit criteria

A test payment confirms exactly one booking, creates one balanced ledger allocation and produces a downloadable receipt even if the provider webhook is replayed multiple times.

## Phase 5 - Days 53–64: Dispatch, Realtime & Tour Operations

Redis-backed guide online/presence/location.

Dispatch offer/scoring/batch/TTL.

Atomic accept and overlap prevention.

WebSocket channels for guide/tourist/admin.

Tour lifecycle: en route, arrived, start, complete.

Admin live operations map/list.

### Exit criteria

A nearby ACTIVE guide can accept one offer, location streams to authorized tourist/admin, and the booking completes through valid transitions.

## Phase 6 - Days 65–72: Safety, Reviews & Quality

SOS endpoint/realtime admin alert/fallback notifications.

Incident dashboard/workflow.

Verified review flow and tags.

Rating aggregation, low-rating flags and Elite qualification review.

Quality/retraining queue.

### Exit criteria

SOS reaches admin operations with coordinates and audit trail; only completed bookings can review; quality thresholds create expected flags.

## Phase 7 - Days 73–80: Wallet, Payouts & Finance

Guide ledger-derived wallet/statement.

Payout account verification fields.

Eligibility scheduler and weekly payout batch.

Provider transfer integration or safe manual export fallback until production transfer credentials are approved.

Retry/manual-review states and finance dashboard.

Tourism Levy accrual/reconciliation reports.

### Exit criteria

Completed eligible earnings can be batched without duplicate payout; provider retries are idempotent; finance can reconcile totals.

## Phase 8 - Days 81–86: Training, Analytics & Admin Polish

Light LMS/course progress/quiz as prioritized.

Executive KPI dashboard and operational reports.

CSV exports with permissions.

Notification templates/settings.

Audit viewer and policy configuration.

Mobile/PWA polish and offline/retry UX.

## Phase 9 - Days 87–90: Hardening & Launch

Security review and dependency scan.

Load/performance tests.

Backup/restore drill.

Production environment and provider live keys.

Domain/DNS/Cloudflare configuration.

Monitoring/alerts/on-call runbooks.

Data retention/privacy review and legal policy pages.

Smoke test Accra/Cape Coast/Kumasi launch configuration.

Launch checklist signed off by product, operations, finance and technical owner.

# 29. Epics & Required Stories

| Epic | Scope |
| --- | --- |
| E01 Platform Foundation | Monorepo, CI, environments, config, logging, DB/Redis, migrations, OpenAPI. |
| E02 Identity & Access | Registration, login, OTP, sessions, RBAC, MFA for privileged users. |
| E03 Tourist Experience | Profile, search, booking, payment, tracking, history, receipts, reviews. |
| E04 Guide Onboarding | Application, documents, verification status, certification. |
| E05 Guide Marketplace | Availability, offers, acceptance, tour lifecycle, earnings. |
| E06 Certification & Training | Workflow, evidence, courses, exams, expiry/retraining. |
| E07 Booking & Pricing | Packages, effective pricing, booking states, cancellations. |
| E08 Payments & Ledger | Collections, webhooks, ledger, refunds, receipts. |
| E09 Payouts | Wallet, payout accounts, eligibility, batches, transfers, reconciliation. |
| E10 Dispatch & Tracking | Matching, Redis offers, WebSockets, GPS, map. |
| E11 Safety & Incidents | SOS, operations alerts, incident workflow. |
| E12 Reviews & Quality | Verified reviews, ratings, Elite/retraining rules. |
| E13 Admin & Reporting | Command panel, queues, maps, reports, audit. |
| E14 Notifications | Email, SMS, push, templates, retries. |
| E15 Observability & Security | Metrics, tracing, alerts, scanning, backup/runbooks. |
| E16 B2B Hotels - Phase 2 | Organization accounts, priority pool, subscription/invoicing. |

# 30. Acceptance Criteria - Critical Journeys

## 30.1 Booking and payment

Given an ACTIVE available guide and valid package, tourist receives a quote generated only by backend rules.

Creating a booking twice with the same idempotency key returns the same logical booking.

Booking is not CONFIRMED from client redirect alone; confirmed only after verified provider state/webhook.

A replayed success webhook does not duplicate ledger entries, notifications or receipt.

Receipt amount/reference match internal payment and booking records.

## 30.2 Dispatch

Only ACTIVE, eligible, available guides receive offers.

Two simultaneous accept requests cannot both assign different guides to the same booking.

One guide cannot hold overlapping confirmed/in-progress tours.

Expired offers cannot be accepted.

Operations can see why a booking has not been matched.

## 30.3 Review

Only the tourist owning a COMPLETED booking may review.

Maximum one review per booking.

Rating aggregate updates transactionally/eventually with no double count.

Quality threshold flags are reproducible from stored reviews/policy.

## 30.4 Finance

Every booking allocation creates balanced ledger entries.

Refund creates reversing entries and preserves original history.

Payout cannot exceed eligible guide balance.

Same provider payout callback/reference cannot mark/pay twice.

Finance report totals reconcile to ledger and provider settlement inputs.

# 31. AI Agent Implementation Protocol

The following instructions tell an autonomous coding agent how to execute this document.

Read the whole specification and create docs/implementation-status.md listing every phase, epic and acceptance criterion as unchecked items.

Create an Architecture Decision Record (ADR) for each major decision: modular monolith, PostgreSQL source of truth, Redis realtime state, optional MongoDB, payment adapter, object storage, session strategy and ledger.

Implement Phase 0 completely, run tests/builds and update implementation-status.md with evidence before Phase 1.

For each feature, implement in vertical slices: migration -> repository -> domain/service -> handler/OpenAPI -> frontend -> tests -> observability -> documentation.

Never silently change a business rule. Put configurable values in policy/config tables and document defaults.

Before committing a database migration, verify backward compatibility and indexes for new query paths.

Before completing a payment/financial task, add replay/idempotency tests and ledger-invariant tests.

Before completing a privileged/admin task, add permission and audit tests.

Before completing a realtime task, add disconnect/reconnect/expiry behavior.

At the end of each phase, run formatting, lint, unit tests, integration tests, frontend typecheck/build and relevant E2E tests. Record command results in the phase checklist.

If an external credential is unavailable, implement the adapter against provider sandbox/mock, document the required secret, and keep production enablement behind configuration. Do not block unrelated work.

If this document leaves a low-level implementation detail open, choose the smallest maintainable solution consistent with the architecture. Record materially important choices as ADRs.

Do not introduce a new paid service without documenting why existing selected services cannot meet the requirement.

# 32. Suggested Agent Task Template

Task: <feature name>
Goal: <user/business outcome>
Dependencies: <completed tasks/migrations/integrations>
Backend:
  - domain rules
  - migration/schema
  - repository/service
  - API/OpenAPI
Frontend:
  - routes/components/states
Security:
  - authorization / validation / rate limit
Observability:
  - logs / metrics / alerts
Tests:
  - unit / integration / E2E / idempotency as applicable
Acceptance criteria:
  - Given/When/Then outcomes
Definition of done:
  - code + migrations + tests + docs + staging smoke test

# 33. Launch Checklist

Production Vercel and Render projects created with least-privilege team access.

Production PostgreSQL backup policy enabled and restore procedure tested.

Production Redis configured with access controls.

R2 private bucket/CORS/signed URL settings validated.

Domain/DNS/SSL and Cloudflare WAF/rate limits configured.

Payment live account/webhook URL/signature secret configured and a small live transaction reconciled.

Payout production path approved and tested safely.

SMS sender/provider approval completed if required.

Resend domain authenticated (SPF/DKIM) and production sender configured.

Google Maps keys restricted by domain/API and spend quotas/alerts configured.

Sentry/OTel dashboards and critical alerts operational.

Admin MFA and emergency access procedure tested.

Pricing, commission, levy, cancellation, refund, insurance and payout policies approved.

Required legal/privacy/terms/consent text approved by responsible parties.

Operational incident/SOS roster and escalation process documented.

Pilot guide dataset fully verified; no placeholder “verified” badges.

Synthetic/demo data removed from production.

Smoke tests completed on multiple mobile devices and desktop admin.

Rollback/runbook and support ownership documented.

# 34. Phase-2 / Post-V1 Backlog

Hotel/B2B subscription accounts and priority guide pool.

Native iOS/Android apps if PWA limitations affect GPS/background operation or push reliability.

Multi-language tourist UI.

In-app chat with privacy controls.

Dynamic surge/seasonal pricing subject to policy.

Corporate/embassy accounts and invoicing.

Tour bundles, attractions/ticket integrations.

Insurance-provider API integration.

Formal police/authority verification API integration where available.

Guide equipment/uniform inventory.

Referral/loyalty program.

AI trip planner using vetted tourism content.

ML-assisted dispatch only after sufficient historical data and offline evaluation.

Data warehouse/BI pipeline for national tourism analysis.

Expansion to additional countries with country-specific policy/payment adapters.

# 35. Cost-aware Service Decisions

| Need | V1 selection | Rule |
| --- | --- | --- |
| Frontend hosting | Vercel | Use Pro when production/team limits require it; enforce usage alerts. |
| Go hosting | Render | One API + one worker initially; scale vertically/horizontally from metrics. |
| Primary database | Render PostgreSQL | Mandatory source of truth. |
| Redis | Upstash | Use for ephemeral/realtime only; avoid turning it into permanent truth. |
| MongoDB Atlas | Optional | Do not provision unless a concrete document-data need exists. |
| Email | Resend | Transactional email only. |
| Maps | Google Maps | Quota/cache expensive calls; raw GPS goes directly to Guide Ghana. |
| Storage | Cloudflare R2 | Private storage with signed URLs. |
| Payments | Paystack primary, adapter-compatible with Hubtel | No raw card handling; negotiate commercial rates at scale. |
| Push | FCM | Primary low-cost push channel. |
| Monitoring | Sentry + OpenTelemetry | Start lean, preserve portability. |

# 36. Final Build Principles

Correctness before cleverness.

Financial and safety flows are never “eventually implemented later” after launch.

PostgreSQL is the durable truth; Redis is ephemeral; MongoDB is optional.

State machines are explicit and centrally enforced.

Provider webhooks are hostile/retriable input until authenticated and deduplicated.

Sensitive access is least-privilege and audited.

Configuration changes are traceable and financial rules are effective-dated.

Realtime UX must degrade gracefully to refresh/polling where feasible.

Do not spend on infrastructure complexity that the measured load does not require.

Every phase leaves the product deployable, observable and testable.

# Appendix A. Minimum Permission Codes

guides.read

guides.manage

certification.read

certification.review

bookings.read

bookings.manage

dispatch.manage

incidents.read

incidents.manage

payments.read

payments.refund

payouts.read

payouts.manage

ledger.read

reviews.moderate

training.manage

pricing.manage

reports.read

reports.export

users.read

users.manage

rbac.manage

audit.read

settings.manage

# Appendix B. Initial Review Tags

Knowledgeable

Punctual

Friendly

Professional

Helpful

Great Storyteller

Safety Conscious

Good Communicator

Local Expert

Exceeded Expectations

# Appendix C. Minimum Seed Specialties

City Tours

Heritage & History

Culture & Arts

Food & Culinary

Nature & Ecotourism

Adventure

Nightlife

Religious Heritage

Business/Conference Support

Photography Tours

Family Tours

Accessible Tourism

Multi-region Tours

# Appendix D. Agent Stop Conditions

The agent must treat the following as blockers for production launch, but not blockers for continuing unrelated development:

No verified production payment webhook/signature setup.

Ledger invariant tests failing.

Critical auth/RBAC bypass.

SOS event cannot reach operations dashboard.

No database backup/restore procedure.

Admin privileged accounts lack required MFA.

Guide “verified/insured” badge can be displayed without actual valid evidence/status.

Critical personal documents are publicly accessible.

Duplicate payout possible under retries/concurrency.

Production secrets committed to repository.

END OF SPECIFICATION